Cree Ave. Adams-Friendship School Forest

Pine/Oak Savanna Restoration Project Proposed Management Plan

Site Location

Adams Co.  T.20N-R.4E Sect. 13: NE ¼ of the NW ¼

Goals

Restore 18 acres of mixed pine/oak savanna for the Karner blue butterfly.

Create a high quality mixed pine/oak savanna education opportunity on Adams-Friendship School Forest Land.

Current Status

Stand 1: Twenty three acres of red and white pine plantation.

Stand 2: Twelve acres of young jack pine and oak on both sides of the stream.

Stand 3: Five acres of wetland with a small stream.

The Adams-Friendship School District does not have a mixed pine/oak savanna education opportunity on School Forest Land.

Proposed Management

Stand 1: Continue to manage the northern half of this area (1a) area primarily for commercial timber production.  Plan a DNR administered commercial timber sale for the southern half of this area (1b).  Include individual leave trees and/or mixed age tree clumps, which are natural for Central Wisconsin mixed pine/oak savannas.  Organize leave trees to provide 15-25% post-harvest overall canopy cover.  Ensure that all timber harvesting equipment is thoroughly washed prior to arriving on site to prevent the introduction of exotic invasive plants.  To facilitate future equipment access, all trees should be cut <3 inches above ground level.  Mechanically chip pine slash in Summer, 2008 or 2009.  Eliminate all exotic invasive plants in 2008 and 2009.

Stand 2:  Restore mixed pine/oak savanna in this area west of the stream (2a).  Mechanically chip young jack pine and oaks in Summer, 2008 or 2009.  Include individual leave trees and/or mixed age tree clumps, which are natural for Central Wisconsin mixed pine/oak savannas.  Organize leave trees to provide 15-25% post-harvest overall canopy cover and prevent >25% future tree canopy cover.  Control oak stump sprouts with herbicide in Summer, 2009 or 2010.  Eliminate all exotic invasive plants in 2008 and 2009.  Continue to manage this area east of the stream (2b) primarily for commercial timber production.

Stand 3: No new management proposed.

The NRCS and FWS will provide financial and technical assistance to restore the mixed pine/oak savanna.  The NRCS and FWS will also work with A-F School staff to promote this School Forest’s environmental education opportunities and provide additional assistance when needed.